The conversion from VB6 to .NET Blazor using FlexGrid or Syncfusion controls for a project of approximately 400,000 lines of code.

### Key Assumptions for Estimation

- FrmAssembly represents an average form or module in complexity, roughly 2,000-3,000 lines (based on the provided code snippet with grids, toolbars, and events).

- The total 300,000 lines include forms, modules, classes, and supporting code (e.g., data access, business logic).

- Syncfusion controls (e.g., SfGrid for VSFlexGrid replacement) reduce UI migration effort by 30-50% compared to custom coding, but require learning curve for Blazor integration.

- Factors like dependency on legacy COM components, third-party controls, database migration, and testing add overhead.

- Hourly rate not factored; this is pure man-hours (assuming 1 developer or team equivalent).

### Estimated Man-Hours

Industry benchmarks for VB6 to .NET migrations (typically 2-5 hours per 100 lines for UI-heavy apps, adjusted for Blazor and Syncfusion):

- Low Estimate: 3,000 man-hours

This equates to 4-6 months for a 5-person team (full-time), or 1 years for a smaller team.

Architect: 1, Automate converter Manager = 1, .NET Middle level developers=2. Junior Developers=2.

### Breakdown by Phase (Using Syncfusion for Efficiency)

- Assessment & Planning (10-15% of total: 500-600 hours): Analyze code, map VB6 controls to Syncfusion (e.g., VSFlexGrid → SfGrid), identify Blazor gotchas (e.g., state management).

- UI Migration (40-50%: 1,000-1,500 hours): Convert forms like FrmAssembly to Blazor components. Syncfusion saves time (e.g., SfGrid for grids, SfNumericTextBox for inputs).

- Business Logic & Data Access (20-25%: 600-1,000 hours): Port VB6 code to C# or VB.NET, integrate Blazor services.

- Testing & Debugging (20-25%: 600-1,000 hours): Unit tests, UI validation, performance tuning.

- Deployment & Optimization (5-10%: 300-500 hours): Blazor hosting (Server/WebAssembly), Syncfusion theming.